**Project Planning Phase**

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 28-11-2025 |
| Team ID |  |
| Project Name | DocSpot |
| Maximum Marks | 5 Marks |

**Product Backlog & Sprint Schedule**

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** |
| Sprint-1 | Doctor Search | USN-1 | As a patient, I can search for doctors by specialization. | 3 | **High** |
| Sprint-1 | Doctor Profile View | USN-2 | As a patient, I can view doctor details including fees & experience. | 2 | **High** |
| Sprint-2 | Appointment Booking | USN-3 | As a patient, I can check timing and book appointments. | 3 | **High** |
| Sprint-2 | Appointment Management | USN-4 | As a patient, I can cancel or reschedule my appointments. | 2 | **Medium** |
| Sprint-3 | Online Consultation | USN-5 | As a patient, I can chat/video call with a doctor during consultation. | 3 | **High** |
| Sprint-3 | Prescription Access | USN-6 | As a patient, I can view and download digital prescriptions. | 2 | **Medium** |
| Sprint-3 | Medical Records | USN-7 | As a patient, I can view previous visit history. | 2 | **Medium** |
| Sprint-4 | Doctor Schedule | USN-8 | As a doctor, I can update available dates and times. | 3 | **High** |
| Sprint-4 | Admin – Doctor Verification | USN-9 | As an admin, I can verify and approve registered doctors. | 3 | **High** |
| Sprint-4 | Admin – User Management | USN-10 | As an admin, I can manage accounts for doctors and patients. | 2 | **Medium** |

**Project Tracker, Velocity & Burndown Chart**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on Planned End Date)** | **Sprint Release Date (Actual)** |
| Sprint-1 | 20 | 6 Days | 26 November2025 | 2 December 2025 | 20 | 2 December2025 |
| Sprint-2 | 20 | 6 Days | 27 November2025 | 4 December 2025 | 20 | 4 December 2025 |
| Sprint-3 | 20 | 6 Days | 28 November 2025 | 6 December 2025 | 20 | 6 December 2025 |
| Sprint-4 | 20 | 6 Days | 29 November 2025 | 8 December 2025 | 20 | 8 December2025 |